The Northstar Sprint — Assignment 2 Companion Document

# Go-Live Readiness Note

Support Deflection MVP — handoff to Northstar Retail Co.'s support team, no engineer from our team in the room.

# What works today

| Ticket type | Status | Owner for questions |
| --- | --- | --- |
| Order status | Working end-to-end. Looks up 5 seeded sample orders by order ID or email; returns status, carrier, and ETA. | [Name] |
| Returns & refunds | Working end-to-end. Checks return eligibility against the return window and states the refund timeline once eligible. | [Name] |
| Stock availability | Data model only — not wired to the UI. See “Known-broken” below. | [Name] |

# What's known-broken or out of scope

- Stock availability is not wired into the demo interface. The underlying lookup table (item + size/color → in-stock true/false) exists and is correct, but there's no chat/form UI calling it yet — see “next step” below.

- The dataset is mocked: 5 sample orders and 4 sample items only. It is not connected to Northstar's live order or inventory systems. Connecting it requires an API integration, which is out of scope for this MVP.

- There is no authentication — anyone with the link can look up any order by ID. Before any real customer traffic, this needs to sit behind Northstar's existing customer-login session.

- No monitoring or error logging exists. If the tool fails silently in production, Northstar's team won't get an alert — they'd need to add that themselves or ask us for a follow-up sprint.

# What Northstar's team needs to do to pick this up

- 1. Open the prototype file/link and click through all 3 categories once — confirms nothing broke in transit.

- 2. Replace the mock dataset (ORDERS and STOCK objects in the code) with a real export from Northstar's order and inventory systems, matching the same field names.

- 3. To finish stock availability: build a form matching the Order Status tab's layout, wire it to the existing STOCK lookup object (already correct), and add it as a live third tab — estimated half-day of work for one engineer.

- 4. Add authentication before pointing any real customer traffic at this — do not launch publicly until this is done.

# Who to contact

Primary contact for questions this week: [Name / email]. After [date], escalate to: [Name / email].